# EleMintz PC – Online-Only Conversion Roadmap

# Phase 1 – Server Authority Foundation

Define server as single source of truth for profiles, inventory, match results, and progression

Identify all client-side stored data and mark for migration

Ensure client cannot modify critical game state directly

# Phase 2 – Profile & Account System

Implement server-based player profiles

Load profile on login/session start

Store username, cosmetics, stats, currency on server

Replace local profile usage with server calls
phase 2a-2d

# Phase 3 – Session & Authentication

Implement session/token system

Handle login, reconnect, and session validation

Prevent duplicate or spoofed sessions

# Phase 4 – Server-Side Match Authority
(online only for now! PVP, PVE are later)

Move match result validation to server

Server determines winner, draw, and WAR outcomes

Client becomes visual-only for match resolution

Server owns canonical match state each turn

Clients submit card choices as input only

Server returns authoritative round outcome and updated match state

WAR chain logic is resolved server-side

Clients render state and animations from server responses only

Prevent client-side round/result spoofing and desync

# Phase 5 – Rewards & Progression Pipeline

Server assigns rewards after match

Update player stats and inventory on server

Remove any client-side reward granting

# Phase 6 – Inventory & Cosmetic Ownership

Store owned cosmetics and unlocks on server

Validate cosmetic usage server-side

Sync equipped cosmetics from server to client

# Phase 7 – Data Sync & Reconnect Handling

Handle reconnect mid-match

Sync game state from server on reconnect

Prevent desync between client and server

# Phase 8 – Offline System Decommission

Remove or disable local save logic

Eliminate duplicate offline systems

Ensure no client-only progression remains

# Phase 9 – Error Handling & Edge Cases

Handle disconnects, timeouts, and failed requests

Prevent duplicate rewards or match results

Ensure stability under network issues

# Phase 10 – Testing & Validation

Test full match lifecycle online

Verify profile persistence and accuracy

Ensure no exploits via client manipulation

# Phase 11 – Performance & Optimization

Optimize server calls and data payloads

Reduce unnecessary network traffic

Ensure smooth gameplay experience

# Phase 12 – Final Stabilization

Bug fixing and polish

Security checks

Prepare for release-ready online environment

- UPDATE ALL OF PVP & PVE THE SAME AS ONLINE GOT, THEN MOVE ONTO ACHIEVEMENTS!

- AFTER ONLINE, PVP & PVE IS DONE -  Achievements & Updatable Distribution

- Phase X.1 — Achievement Integration (Server-Authoritative)

- Phase X.2 — Distribution: Auto-Update / Patching Pipeline

Goal:
Allow EleMintz to update automatically without requiring players to manually reinstall the app.

Core Requirement

EleMintz must support in-place updates where:

- Client checks for updates

- Downloads new version in background

- Applies update safely

- Restarts into updated version

No manual reinstall required.

Technical Direction (Electron)

Use:

- electron-builder

- electron-updater

Primary Windows target:

- NSIS installer (required for auto-update support)

High-Level Flow

- Build & Package

- Package EleMintz using electron-builder

- Generate versioned builds (e.g., v1.0.0, v1.0.1)

- Publish Releases

- Upload builds + update metadata (latest.yml) to:

- GitHub Releases OR

- Hosted update server

- Client Update Check

- On app start (or manual trigger):

- Check for latest version

- Compare against current version

- Download Update

- If newer version exists:

- Download update in background

- Do NOT interrupt gameplay mid-match

- Apply Update

- After safe point (menu / idle / post-match):

- Install update

- Restart app

Safety Rules (CRITICAL)

- NEVER update during:

- Active match

- WAR sequence

- Reward settlement

- Updates must occur only at safe states:

- Main menu

- Post-match screen

- Idle state

- Preserve:

- session validity

- server reconnect capability

Versioning Rules

- Use semantic versioning:

- MAJOR.MINOR.PATCH

- Server and client versions must remain compatible:

- Reject incompatible versions if needed

- Allow patch-level mismatch when safe

Future Enhancements (Optional)

- Update channels:

- alpha

- beta

- stable

- Forced updates for breaking changes

- Update progress UI

- “Update available” notification instead of forced restart

Non-Scope (for initial implementation)

- Delta patch optimization (full package download is acceptable)

- Custom update server (GitHub Releases is sufficient initially)

- Complex rollback system

Success Criteria

- Player launches EleMintz → app checks for update

- Update downloads automatically

- App updates without reinstall

- Player resumes normally after restart

- No match state corruption

- No desync with server

Notes for Future Dev

This system must integrate cleanly with:

- Phase 7 (Reconnect handling)

- Server-authoritative match flow

- Session/auth system

Updates must NEVER break:

- active online matches

- reward persistence

- cosmetic state integrity